Software Application Testing
Assessment task 2
Ciarán Maher 11/01/2016
KTQ0855

Test Plan

Contents

# VERSION HISTORY
Version #	Implemented / By	Revision / Date	Approved / By	Approval / Date	Reason
1.0	Ciarán Maher	05/Jan/2016			first draft

UP Template Version: 12/31/07

# Introduction
## Purpose of the Document
The purpose of this test plan document is to outline a test strategy for the application in development. Please also see test log and associated test case document for types of test data, known inputs and expected outputs.

# System Testing
## Test Risks / Issues
N/A
## Items to be Tested / Not Tested
ID	Item to Test	Test Description	Test Date	Responsibility
1.1	Test Menu system works	Test each menu button for correct functionality.	11/Jan/2016	CM
1.2	Test system is easy to use Test that little/no training is required	An external tester, with no knowledge of the system, should be requested to perform several simple tasks.	11/Jan/2016	External Tester

## Test Approach(s)
  1. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all interface elements function correctly and perform as expected.
  2. Requires an external test that is unfamiliar with the design/requirements for the project. Ideally, the test should have limited IT skills, to reflect the IT skills of the average user.
## Test Regulatory / Mandate Criteria
N/A
## Test Pass / Fail Criteria
  1. Required functionality is not present.
  2. Unskilled user takes too long to complete the test case.
## Test Entry / Exit Criteria
  1. Revert to fresh copy of the DB
  2. Revert to fresh copy of the DB
## Test Deliverables
System Testing Test log
System Testing Test Data
## Test Suspension / Resumption Criteria
Test should be suspended if any errors or unintended functionality is discovered.
## Test Environmental / Staffing / Training Needs
N/a
# Unit Testing
## Test Risks / Issues
N/a
## Items to be Tested / Not Tested
ID	Item to Test	Test Description	Test Date	Responsibility
1.1	Test form recording Rentals	Set an existing DVD to “rented”	11/Jan/2016	CM
1.2	Test form recording returns	Set an existing DVD to “returned”	11/Jan/2016	CM
1.3	Test form to add DVDs	Add a new DVD movie to DVDDB	11/Jan/2016	CM
1.4	Test form to update customers	Update the new customer’s information	11/Jan/2016	CM
1.5	Test form to Add customers	Add a new customer to the CustomerDB	11/Jan/2016	CM
1.6	Test ad-hoc List of Current Rentals	Confirm DVDs on loan are displayed in the “Not Returned” form	11/Jan/2016	CM
1.7	Test List of current by genre	Confirm the list of DVDs “Rentals by Genre” is working	11/Jan/2016	CM

## Test Approach(s)
  1. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  2. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  3. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  4. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  5. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  6. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  7. Requires a tester that is familiar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
## Test Regulatory / Mandate Criteria
N/A
## Test Pass / Fail Criteria
  1. Required functionality is not present or change is not reflected in the “Rentals Table”.
  2. Required functionality is not present or change is not reflected in the “Rentals Table”.
  3. Required functionality is not present or change is not reflected in the “DVD Table”.
  4. Required functionality is not present or change is not reflected in the “Customer Table”.
  5. Required functionality is not present or change is not reflected in the “Customer Table”.
  6. Required functionality is not present or ad-hoc list of current rentals is not displayed.
  7. Required functionality is not present or list of current rentals sorted by genre is not displayed.
## Test Entry / Exit Criteria
  1. Revert to fresh copy of the DB
  2. Revert to fresh copy of the DB
  3. Revert to fresh copy of the DB
  4. Revert to fresh copy of the DB
  5. Revert to fresh copy of the DB
  6. Revert to fresh copy of the DB
  7. Revert to fresh copy of the DB
## Test Deliverables
System Testing Test log
System Testing Test Data
## Test Suspension / Resumption Criteria
Test should be suspended if any errors or unintended functionality is discovered.
## Test Environmental / Staffing / Training Needs
N/a

# User Acceptance Testing
## Test Risks / Issues
N/a
## Items to be Tested / Not Tested
Item to Test	Test Description	Test Date	Responsibility
1.1	Test form recording Rentals	Set an existing DVD to “rented”	11/Jan/2016
1.2	Test form recording returns	Set an existing DVD to “returned”	11/Jan/2016
1.3	Test form to add DVDs	Add a new DVD movie to DVDDB	11/Jan/2016
1.4	Test form to update customers	Update the new customer’s information	11/Jan/2016
1.5	Test form to Add customers	Add a new customer to the CustomerDB	11/Jan/2016
1.6	Test ad-hoc List of Current Rentals	Confirm DVDs on loan are displayed in the “Not Returned” form	11/Jan/2016
1.7	Test List of current by genre	Confirm the list of DVDs “Rentals by Genre” is working	11/Jan/2016

## Test Approach(s)
  1. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  2. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  3. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  4. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  5. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  6. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
  7. Requires a tester that is unfamiliar with the design/requirements for the project. Ensuring that all steps are followed and any issues are communicated effectively to the development team.
## Test Regulatory / Mandate Criteria
N/a
## Test Pass / Fail Criteria
  1. Required functionality is not present or too complex for the user to accomplish the task.
  2. Required functionality is not present or too complex for the user to accomplish the task.
  3. Required functionality is not present or too complex for the user to accomplish the task.
  4. Required functionality is not present or too complex for the user to accomplish the task.
  5. Required functionality is not present or too complex for the user to accomplish the task.
  6. Required functionality is not present or too complex for the user to accomplish the task.
  7. Required functionality is not present or too complex for the user to accomplish the task.
## Test Entry / Exit Criteria
  1. Revert to fresh copy of the DB
  2. Revert to fresh copy of the DB
  3. Revert to fresh copy of the DB
  4. Revert to fresh copy of the DB
  5. Revert to fresh copy of the DB
  6. Revert to fresh copy of the DB
  7. Revert to fresh copy of the DB
## Test Deliverables
User beta experience logs
Design feedback from tester survey
Additional bug reports from user beta testing
## Test Suspension / Resumption Criteria
Test should be suspended if any errors or unintended functionality is discovered. Additional requirement of unfamiliar, non-technical testers should be able to complete any test within <5 mins for first time use, and <30 seconds for second time use.
## Test Environmental / Staffing / Training Needs
N/a